# Modern Multi-Tenant HRMS
Implementation Plan

Product architecture, feature roadmap, UX direction and phased implementation

# 1. Product Vision

Build a modern, multi-tenant HR management platform inspired by the functional depth of OrangeHRM, the simplicity of modern SaaS products, and the workflow/employee-experience capabilities of newer HR platforms.

The product should feel modern, premium, friendly, fast and intelligent—professional enough for enterprise HR while having a Gen-Z-friendly experience.

# 2. Core Technology Direction

Frontend: React + TypeScript + Vite

UI: Tailwind CSS + modern component system such as shadcn/ui

Data fetching: TanStack Query

Forms: React Hook Form + Zod

Backend: Node.js + TypeScript

API: REST with OpenAPI-ready conventions

Database: PostgreSQL

ORM: Prisma

Authentication: Google OAuth/OIDC, with architecture ready for additional identity providers

Storage: S3-compatible object-storage abstraction

Background jobs: Redis + queue when required

Initial deployment: No Docker; run frontend/backend directly with local or managed PostgreSQL

# 3. Multi-Tenant Architecture

The application must be designed as a true SaaS platform from day one. Super Admin manages the platform; each tenant/company has isolated business data and its own administrators, employees, configuration and branding.

Super Admin: tenant management, plans, feature flags, system configuration, usage and platform analytics.

Company Admin: employees, organization, leave, attendance, workflows, documents, reports and tenant settings.

RBAC: roles map to granular permissions rather than hard-coded access rules.

Tenant isolation: tenant context is derived server-side; the browser must never be trusted to select an arbitrary tenant_id.

Every tenant-owned business entity should carry tenant_id and be protected by server-side authorization.

Architecture should be compatible with future enterprise isolation options if required.

# 4. Branding Architecture

Support both Product Branding and Tenant/Company Branding. Product branding represents the HRMS platform; tenant branding represents each customer's company.

Product logo, dark/light variants, product icon, favicon, product name and theme colors.

Company logo, dark/light variants, company icon, favicon, company name and tenant-specific colors.

Theme resolution: Product → Tenant → User experience.

Branding should work on login, navigation, dashboards, emails, documents and public-facing screens where appropriate.

Future-ready white-label mode for enterprise customers.

# 5. UX / UI Direction

Design target: Modern SaaS + professional HR + Gen-Z-friendly interaction model.

Clean, spacious layouts with strong typography.

Modern fonts such as Inter, Geist or Manrope.

Rounded cards, subtle shadows, restrained gradients and polished micro-interactions.

Excellent light and dark modes.

Responsive and mobile-first layouts.

Fast navigation, contextual actions and progressive disclosure.

Global search and command palette.

Beautiful empty states, skeleton loading and useful error states.

Avoid dated enterprise styling, excessive grey, tiny typography, clutter and generic Bootstrap-like screens.

# 6. Phased Implementation Roadmap

## Phase 0 — Product & Architecture Foundation

Repository structure and coding standards

Environment configuration

PostgreSQL and migration system

React and backend application foundations

API architecture, error handling and logging

Authentication, multi-tenancy, RBAC, storage, notifications and audit abstractions

## Phase 1 — Design System & UX Foundation

Application shell and navigation

Reusable component library

Responsive/mobile-first layouts

Light/dark themes

Product and tenant branding

Command palette, search, modals, tables, calendars, timelines and forms

## Phase 2 — Authentication & Multi-Tenancy

Google Sign-In

Secure sessions

User/account management

Tenant context and isolation

Role and permission framework

Authentication error handling

## Phase 3 — Super Admin

Platform dashboard

Tenant creation and management

Tenant activation/suspension

Tenant usage and feature configuration

Super-admin audit and support capabilities

## Phase 4 — Company Administration

Company dashboard

Departments, teams, locations, designations, job levels and cost centers

Organization hierarchy

Company settings and policies

## Phase 5 — Core HR

Employee directory

Employee profiles

Employment records

Manager relationships

Employee history

Employee timeline

Bulk import/export

Bulk operations

## Phase 6 — Employee Self-Service

Employee dashboard

Profile management

Personal documents

Requests

Leave visibility

Attendance visibility

Notifications and announcements

## Phase 7 — Leave Management

Leave types

Leave policies

Accrual engine

Pro-rata rules

Carry-forward and expiry

Encashment/negative balance options

Half-day leave

Holiday/weekend calculation

Leave application

Approval workflows

Leave calendar

Leave reports

## Phase 8 — Workflow Engine

Trigger/condition/action model

Configurable approval chains

Conditional routing

Task assignment

Escalations

Workflow history and auditability

## Phase 9 — Notifications

In-app notification center

Email notifications

Notification templates

Employee notification preferences

Architecture ready for push/SMS/WhatsApp

## Phase 10 — Attendance

Check-in/out

Breaks

Attendance correction

Late/early rules

WFH/on-duty

Overtime foundations

Web/QR/GPS/mobile/biometric/API-ready architecture

## Phase 11 — Shifts & Timesheets

Fixed/flexible/rotating/night shifts

Work schedules

Timesheets

Overtime rules

Comp-off

Approval workflows

## Phase 12 — Documents

Employee document repository

Categories

Versioning

Access controls

Preview/download

Expiry tracking

Automated expiry reminders

Audit trail

## Phase 13 — Onboarding & Offboarding

Reusable onboarding checklists

HR/IT/manager/employee tasks

Document collection

Asset assignment

Resignation workflow

Notice period

Clearance

Exit interview

Offboarding

## Phase 14 — HR Helpdesk

Employee HR requests

Ticketing

Assignment

Priority

SLA

Comments

Attachments

Resolution workflow

## Phase 15 — Asset Management

Laptop, monitor, phone, ID card, access card and other assets

Assignment, acknowledgement, maintenance, return, retirement and clearance

## Phase 16 — Performance

Goals

KPIs

OKRs

Self-review

Manager review

Peer review

360-degree review

Probation and annual reviews

## Phase 17 — Skills & Training

Skills profiles

Skill levels

Competency tracking

Training catalog

Enrollment

Completion

Certificates

Mandatory training and expiry

## Phase 18 — Employee Engagement

Recognition/kudos

Milestones

Pulse surveys

Engagement surveys

Satisfaction surveys

Anonymous/custom surveys

## Phase 19 — Analytics

Employee, manager, HR, company and Super Admin dashboards

Headcount, attrition, absenteeism, leave, attendance and workforce analytics

## Phase 20 — Custom Report Builder

Dataset selection

Field selection

Filters

Grouping

Sorting

Tables and charts

Saved reports

Excel/CSV/PDF export

Scheduled reports

## Phase 21 — Custom Fields & Forms

Dynamic employee fields

Custom field types

Custom forms

Configurable request forms

Validation and permissions

## Phase 22 — API & Integrations

REST API

OpenAPI documentation

API keys

Webhooks

Google Workspace, Microsoft 365, Slack, Teams, payroll, accounting, biometric and calendar integration readiness

## Phase 23 — AI

HR assistant

Natural-language HR queries

Workforce insights

Document extraction

Explainable analytics

Human-in-the-loop safeguards

## Phase 24 — SaaS Billing

Plans

Trials

Subscriptions

Usage metering

Employee/storage/module limits

Feature flags

Invoices and payment history

## Phase 25 — Production Hardening

Tenant-isolation testing

Security testing

Rate limiting

Backups and recovery

Performance optimization

Observability

Queue monitoring

Production readiness

# 7. MVP / First Usable Release

The first production-quality release should focus on the following:

Google Authentication

Multi-tenancy

Super Admin and Company Admin

RBAC and permissions

Tenant and product branding

Organization and employee management

Employee self-service

Documents and audit logs

Leave types, policies, accrual, carry-forward and holidays

Leave application, approval workflow and leave calendar

Notifications and reports

Responsive/mobile-first modern UI

Light/dark mode, global search and command palette

# 8. Important Architectural Components

Tenant isolation

RBAC and permission engine

Workflow engine

Notification engine

Audit engine

Document/file management

Custom fields/forms engine

Reporting/analytics engine

Feature flag system

# 9. Development Strategy for Claude

Claude should not be instructed to generate the entire HRMS in one response. A master implementation prompt should define the full product constitution, architecture and roadmap, and then Claude should implement one phase at a time.

Do not implement future phases prematurely.

Each phase must be complete, runnable and tested before moving to the next.

Never replace working functionality with a shortcut implementation.

Preserve backward compatibility with previously implemented modules.

Maintain database migrations rather than destructive schema resets.

Write tests for important business rules, especially tenancy, permissions and leave calculations.

Document important architectural decisions.

Keep the application runnable without Docker during the initial development period.

# 10. Long-Term Product Direction

The final product should combine the HR depth of traditional HRMS platforms with the simplicity and polish of modern SaaS products. The strongest differentiation should come from excellent Leave Management, Employee Self-Service, Workflow Automation, Tenant Branding, Analytics and eventually an AI HR assistant.

Implementation principle: Architect broadly. Implement deliberately. Test every phase.

# 11. Existing Implementation Preservation & Future Development Extension

This section extends the original implementation plan without removing, replacing, or redefining any previously specified feature. Existing functionality that has already been implemented must be preserved and treated as the baseline for all future development.

The roadmap below is additive. Development agents must first inspect the current codebase, database schema, routes, components, permissions, workflows and existing UI before making changes. If a requested feature already exists, enhance or extend it rather than creating a duplicate implementation.

## 11.1 Current Implementation Principle

Do not remove an existing feature because a newer module provides an alternative.

Do not rewrite stable modules merely to introduce a new feature.

Do not replace working UI, APIs or database structures without a clear compatibility reason.

Preserve existing routes, permissions, database migrations and user workflows.

Reuse existing components, services, hooks, utilities and architectural abstractions wherever possible.

Use additive database migrations; never use destructive schema resets for feature development.

When an existing feature needs modification, maintain backward compatibility unless a breaking change is explicitly approved.

Every future phase must be capable of being developed independently and must leave the application runnable.

## 11.2 Feature Status Model

Every feature in the roadmap should be tracked using a status such as:

Implemented — production-ready functionality already present.

Implemented / Needs Enhancement — existing functionality that will receive additional capabilities.

Partially Implemented — some functionality exists and must be completed.

Planned — not yet implemented.

Future Extension — deliberately reserved for later development.

Deprecated — only when explicitly approved; never remove silently.

# 12. Policy Management, AI Policy Builder & Page Builder

Add a full Policy Management and Page Builder module while preserving the existing Company Settings, Documents, Workflow, Notifications, Employee Self-Service, RBAC and AI architecture.

## 12.1 Policy Library & Standard Templates

Leave Policy

Attendance Policy

Work From Home / Hybrid Work Policy

Work Ethic and Code of Conduct

Employee Code of Ethics

Anti-Harassment / Workplace Conduct Policy

Equal Opportunity Policy

Working Hours Policy

Overtime Policy

Travel and Expense Policy

IT / Acceptable Use Policy

Information Security Policy

Data Privacy Policy

Social Media Policy

Conflict of Interest Policy

Performance Management Policy

Probation Policy

Promotion Policy

Compensation and Benefits Policy

Grievance Policy

Disciplinary Policy

Whistleblower Policy

Health and Safety Policy

Asset Usage Policy

Employee Separation / Exit Policy

General Employee Handbook

Templates must be tenant-customizable and treated as starting points rather than legal advice. Companies should be able to edit, approve and publish their own final versions.

## 12.2 Page Builder

Block-based rich content editor.

Drag-and-drop section and block ordering.

Headings, paragraphs, rich text, images, videos, documents and PDFs.

Tables, cards, callouts, FAQs, accordions, columns and buttons.

Reusable policy/content blocks.

Desktop, tablet and mobile preview.

Draft, preview, publish and unpublish states.

Autosave and version history.

Duplicate page and save as template.

Scheduled publishing and expiry.

Search, categories and tags.

Tenant branding applied automatically to published pages and documents.

## 12.3 AI Policy Creation Assistant

Authorized HR users should be able to describe a policy in natural language and receive an editable draft. For example: 'Create a leave policy with 24 annual paid leaves, 12 sick leaves, carry-forward up to 10 days and manager approval.'

Generate structured policy drafts.

Rewrite content in formal, concise, friendly or employee-oriented language.

Add or remove sections from an existing draft.

Generate employee FAQs.

Summarize a policy.

Compare policy versions and explain changes.

Suggest missing sections or ambiguities.

Generate employee announcement messages.

Translate policies where supported.

Allow the user to iteratively refine the generated content.

AI must never publish a policy automatically. AI-generated content must remain a draft until an authorized human reviews and approves it.

## 12.4 Policy Workflow, Versioning & Acknowledgement

Draft → HR Review → Approval → Publish → Employee Notification → Employee Acknowledgement.

Configurable approval chains using the existing Workflow Engine.

Policy version numbers and effective dates.

Preserve all previous versions.

Optional re-acknowledgement when a policy materially changes.

Employee acknowledgement tracking by policy version.

Pending, acknowledged and overdue states.

Automated acknowledgement reminders.

Full audit history.

## 12.5 Employee Handbook Builder

Allow HR to combine policies and pages into a branded employee handbook with a table of contents, search, versioning, acknowledgement tracking and PDF export.

# 13. Payroll & Compensation Management

Add a dedicated Compensation and Payroll module while reusing the existing Employee, Attendance, Leave, Workflow, Documents, Notifications, Reporting, RBAC and Audit infrastructure.

## 13.1 Compensation Profile

Annual and monthly compensation.

Basic salary.

House Rent Allowance and other allowances.

Special / flexible allowances.

Employer contributions.

Employee contributions.

Variable pay.

Performance bonus.

Incentives and commissions.

Overtime and shift allowance.

Joining, retention and spot bonuses.

Recurring and one-time deductions.

Loans and salary advances.

Reimbursements and other configurable payroll inputs.

## 13.2 Salary Structure Builder

Create reusable salary structures by grade, designation, department or employee group.

Support fixed, percentage-based and formula-based components.

Configure monthly, annual and one-time components.

Configure taxable/non-taxable attributes where applicable.

Configure employee and employer contribution components.

Calculate monthly salary, annual compensation, fixed compensation, variable compensation and employer cost.

Keep salary components configurable so future country-specific rules do not require rewriting the core payroll engine.

## 13.3 Compensation History & Revision

Never overwrite historical compensation records.

Record effective date, previous value, new value, reason and approver.

Support promotions, annual revisions, role changes and ad-hoc adjustments.

Integrate compensation changes with the Workflow Engine.

Notify employees when an approved compensation change becomes effective.

Maintain complete audit history.

## 13.4 Payroll Processing

Configurable payroll frequency: monthly, bi-weekly, weekly or future custom periods.

Payroll lifecycle: Draft → Processing → Review → Approved → Finalized → Paid.

Inputs from compensation, attendance, leave, overtime, bonuses, incentives, reimbursements and deductions.

New-joiner proration.

Exit/final-pay proration.

Salary revision proration.

Unpaid leave deductions.

Overtime and variable-pay calculations.

Arrears and retroactive adjustments.

One-time earnings and deductions.

Payroll exceptions and validation before finalization.

## 13.5 Payroll Calculation Engine

Payroll calculations must live in a dedicated, testable payroll engine rather than being embedded in UI components, employee controllers or unrelated modules.

Conceptual flow: Payroll Run → Payroll Inputs → Earnings → Deductions → Tax/Statutory Rules → Employer Contributions → Net Pay → Review → Approval → Finalization → Payslip.

## 13.6 Salary Slip / Payslip Generator

Professional branded salary slip.

Company information and logo.

Employee information.

Payroll period and payslip number.

Earnings breakdown.

Deductions breakdown.

Gross earnings.

Total deductions.

Net salary.

Employer contributions where applicable.

Amount in words.

Generation date.

Secure digital reference/verification identifier.

PDF generation.

Bulk payslip generation.

## 13.7 Employee Payroll Self-Service

View current payslip.

View historical payslips.

Download/print payslips.

View authorized compensation information.

View compensation history where permitted.

View year-to-date earnings and deductions.

View applicable tax/payroll documents.

## 13.8 Payroll Dashboard & Reports

Payroll status.

Total payroll cost.

Gross payroll.

Net payroll.

Deductions.

Employer contributions.

Variable compensation.

Payroll exceptions.

Department/location/cost-center analysis.

Payroll trends.

Payroll register.

Salary summary.

Compensation report.

Salary revision report.

Bonus and incentive report.

Overtime report.

Payroll variance report.

Year-to-date payroll.

Employee cost report.

Reuse the existing Custom Report Builder for filtering, saved reports and Excel/CSV/PDF exports.

## 13.9 Payroll Security & Permissions

Treat payroll and compensation as highly restricted data.

Use granular permissions rather than broad HR access.

Suggested permissions: payroll.view, payroll.create, payroll.process, payroll.approve, payroll.finalize, payroll.export, payroll.payslip.view, compensation.view, compensation.create, compensation.approve and compensation.export.

Support manager access that can be restricted from viewing salary information.

Enforce permissions server-side.

All sensitive payroll operations must be audited.

## 13.10 Payroll Finalization & Immutability

Finalized payroll must be immutable. The application must never silently edit finalized payroll records. Post-finalization corrections must use controlled adjustment, reversal or supplemental payroll mechanisms with a complete audit trail.

## 13.11 Country / Jurisdiction Rules

The payroll engine must be country-agnostic at the architecture level. Country-specific tax, statutory, contribution and payroll rules must be represented as configurable rules with effective dates. The first country implementation may be developed independently without hard-coding its rules into the core HR domain.

# 14. Cross-Module Integration

Employee → Compensation → Payroll → Payslip.

Leave → Approved/Unpaid Leave → Payroll Input.

Attendance → Working Days / Overtime → Payroll Input.

Performance → Bonus / Variable Pay → Payroll.

Onboarding → Employee → Compensation → Payroll Setup → Policy Assignment.

Offboarding → Exit Workflow → Final Payroll / Settlement → Payslip → Documents.

Policy → Publication → Notification → Employee Acknowledgement → Audit.

Employee Timeline should surface important HR, compensation, payroll and policy events according to permissions.

# 15. AI Expansion for Policy & Payroll

Create and refine policy drafts.

Summarize and compare policies.

Generate policy FAQs and employee communications.

Answer authorized payroll questions.

Explain payroll variances.

Identify unusual payroll changes for human review.

Explain an employee's payslip to an authorized user.

Analyze compensation trends.

Generate workforce and compensation insights.

AI must respect tenant isolation and RBAC. AI must not expose compensation or payroll information that the requesting user is not authorized to access. AI recommendations involving payroll or financial actions remain advisory and require human confirmation.

# 16. Revised Future Development Roadmap

The original Phases 0–25 remain unchanged. The following phases are additive extensions and should be selected based on what is already implemented in the current codebase.

## Phase 26 — Policy & Content Platform

Policy data model and permissions

Standard policy templates

Rich Page Builder

Policy editor

Policy versioning

Policy publishing

Policy approval workflow

Employee acknowledgement

Employee handbook

## Phase 27 — AI Policy Assistant

AI policy drafting

Policy refinement

Policy summarization

FAQ generation

Version comparison

Employee communication generation

Human approval safeguards

## Phase 28 — Compensation Management

Compensation profiles

Salary components

Salary structures

Compensation history

Compensation revisions

Compensation approval workflows

## Phase 29 — Payroll Engine

Payroll periods

Payroll inputs

Calculation engine

Proration

Variable pay

Deductions

Adjustments

Payroll validation

Payroll approval

Payroll finalization

## Phase 30 — Payslips & Payroll Self-Service

Payslip generator

Branded PDF payslips

Employee payslip history

Payroll dashboard

Payroll reports

Payroll exports

## Phase 31 — Payroll Localization & Integrations

Country/jurisdiction rules

Statutory configuration

Bank/payment integrations

Accounting integrations

Payroll provider integrations

API/webhook support

# 17. Master Development Rules — Preserve Existing Work

Before implementing any request, inspect the existing implementation and identify which parts already exist.

Never assume that a roadmap item is unimplemented merely because it appears in the original roadmap.

Mark existing functionality as Implemented or Implemented / Needs Enhancement instead of recreating it.

Prefer incremental enhancement over replacement.

Never remove an existing feature unless explicitly instructed.

Never introduce duplicate employee, tenant, workflow, notification, document, reporting or permission systems.

Reuse the existing architectural components whenever they satisfy the requirement.

Use database migrations for every schema change.

Preserve API compatibility wherever practical.

Preserve existing UI/UX unless the requested change explicitly requires a redesign.

Run existing tests before and after significant changes.

Add regression tests for modified business rules.

Ensure all tenant-owned data remains tenant-isolated.

Ensure sensitive payroll and compensation data is protected by server-side RBAC.

Keep future modules extensible through configuration, feature flags and stable domain boundaries.

Do not implement future phases prematurely unless the current request explicitly requires them.

Each completed phase must leave the application runnable and deployable.

Document architectural decisions that affect future extensibility.

# 18. Future-Proofing Requirements

Feature flags should allow new modules to be enabled per tenant.

New modules should be independently permissioned.

Domain models should avoid coupling policy content directly to employee records.

Payroll rules should be configurable and effective-date based.

Policy templates should be versioned and tenant-customizable.

Page Builder blocks should be reusable across policies, handbooks, announcements and future content types.

Payroll components should support future formulas and localization without changing the employee core model.

All new modules should expose API-ready service boundaries.

Reporting should consume normalized domain data rather than duplicating reporting-specific records unnecessarily.

AI features should be introduced as services over existing domain data and permissions rather than creating a separate shadow HR data model.

# 19. Updated Long-Term Product Direction

The HRMS should evolve into a complete employee operating platform combining Core HR, Employee Self-Service, Leave, Attendance, Workflow Automation, Documents, Policy Management, Page/Handbook Builder, Compensation, Payroll, Analytics, Integrations and AI assistance.

The product must remain extensible so future modules—such as benefits administration, recruitment, applicant tracking, expense management, advanced workforce planning, learning management, tax localization, accounting integration and additional AI capabilities—can be introduced without redesigning the core tenant, employee, permission, workflow, document, reporting and audit architecture.

Implementation principle: Preserve what works. Extend what exists. Architect broadly. Implement deliberately. Never remove existing capabilities. Test every phase.